Website Audit & Implementation Status

Prepared By: Bhawana Bisht

Date: 01/03/2026

Project: SAC Nexus

Version: 4.1

Overview

This report provides a comprehensive overview of the website’s current implementation, highlighting completed, missing, and non-functional pages, along with key issues and areas for improvement.

Audit Summary Table

| Page Name | Status | Issue Found | Risk Management Feedback | Action Required /Suggestion |
| --- | --- | --- | --- | --- |
| Loading Page | Completed | Login button at bottom, hard to find (from Rochan’s feedback) | None | Reposition the Login button for greater prominence and ease of access |
| Signup Page | Completed | 1.No input validation (email/password/options not required) | None | 1.Validate required form inputs |
| About Page | Completed | Button issue of ‘Get Started’ & ‘Book a Demo’ | None | Page and Links should be generated for required buttons |
| Contact Page | Partially Implemented | 1.Schedule a call not working, renders Page not found 2. Text on the page is unclear | Contact information (Email, Phone & Quick Links) is difficult to read | 1.Improve text clarity and readability 2. Implement the ‘Schedule a Call’ functionality |
| Company Page | Partially Implemented | 1.Link unavailable, 2.Limited access to AI services 3.Proven Impact Section missing | 1.Both “talk to our team” and “book a demo” links are unavailable 2. For all six AI services, the “read more” links are missing 3. Page does not showcase SAC Nexus’s unique value, content is generic | 1.Enable ‘Read More’ functionality 2Implement ‘Talk to Our Team’ and ‘Book a Demo’ links 3Highlight SAC Nexus’s unique value, showing what sets SAC Nexus apart from competitors |
| Investor Page | Completed | Links & Pages for ‘See Sample Report’ and ‘Book a Demo’ are missing | 1.Links for sample report and demo redirect incorrectly 2. The Investor Edition page does not address the diverse needs of different institutional investors (VCs, PE firms, family offices) | 1. Page and Links should be generated for required buttons 2. Segment Investor Edition content to reflect the unique requirements of VCs, PEs, and family offices |
| Investor/Module Page | Completed | Links & Pages for ‘See Sample Report’ and ‘Book a Demo’ are missing | None | Page and Links should be generated for required buttons |
| Dashboard Page | Completed | None | None | None |
| Dashboard / NexusCore Page | Completed | None | None | None |
| Dashboard / AllianceAI Page | Completed | None | None | None |
| Dashboard / GlobalInsight Page | Completed | None | None | None |
| Dashboard / SentinelAI Page | Completed | None | None | None |
| Dashboard / SustainAI Page | Completed | None | None | None |
| Page Not Found | Completed | None | None | None |
| Dashboard/Company/AllianceAI | Completed | None | None | None |
| Dashboard/Company/GlobalInsight | Completed | None | None | None |
| Dashboard/Company/NexusSecure | Completed | None | None | None |
| Dashboard/Company/SentinelAI | Completed | None | None | None |
| Dashboard/Company/SustainAI | Completed | None | None | None |
| Navbar – Dashboard, Company | Completed | None | None | None |
| Search Button | Completed | - | - | - |
| Profile Page | - | None | None |  |
| NexusCore Preview Page | Completed | None | None | None |
| NexusSecure Preview Page | Completed | None | None | None |
| Sustain Preview Page | Completed | None | None | None |
| Sentinel Preview Page | Completed | None | None | None |
| Careers Page | Completed | None | None |  |
| Subscribe Page | - | None | None | None |

Missing Pages/Sections(UI/UX)

List of Pages that are completely missing and need Implementation-

1.Add client logos or testimonials                                  (from Risk Management feedback)

Purpose: Build trust and credibility

Focus: Social proof

2.Add actual sample report preview before CTA           (from Risk Management feedback)

Purpose: Demonstrate product value

Focus: Product transparency

3. Add investor-focused resources such as Decision Guides to support evaluation and drive conversion.                                                      (from Risk Management Feedback)

Purpose: Support informed decision-making and improve conversion.

Focus: Educational value and buyer enablement.

4. Display industry benchmarks, certifications, and security trust badges to enhance credibility and assurance                                                 (from Risk Management feedback)

Purpose: Strengthen credibility and reduce perceived risk.
          Focus: Trust, authority, and compliance assurance.

5. Add actual short demo videos or product tours        (from Risk Management feedback)

Purpose: Demonstrate product functionality and increase engagement
         Focus: Product clarity and experiential understanding

6. Develop a fully functional ‘Talk to Our Team’ page including a validated contact form, relevant inquiry fields, clear messaging on next steps.

7. Implement comprehensive Trust and Legal pages, including (Privacy Policy, Terms of Service, Data Protection, Responsible AI).

8. Schedule a Call Page.

9. Implementation of a Notification Page.

Observations For Improvement (from Risk Management Team)

- Institutional investors may have widely varying needs, from VC to PE to family office. Investor Edition page does not speak to these differences.

- Investor Edition page has “See Sample Report”, but no embedded preview or sanitized example content.

- Company page repeats generic enterprise terms without showing what sets SAC Nexus apart from competitors.

- Although legal navigations are present (Privacy Policy, Terms, Responsible AI), they are not highlighted with context such as data handling transparency, certifications, or security compliance.

- Single sign-on options do not function. It will also be a nice to have if single sign-on have their respective logos.

Resend OTP code does not function.

Missing Pages (Frontend)

- Sign-in System implemented but not operating correctly; requires reimplementation of Sign-in and Registration functionality.

- “Book a Demo” page implemented for handling user demo requests.

- A fully functional Contact page needs to be implemented to enable effective user communication and inquiry handling.

- The Company NexusCore page has not yet been implemented and requires development.

Module Testing Feedback From Hamid

- User Profile Dropdown Behavior

The User Profile dropdown menu (Home, Dashboard, Logout) does not automatically collapse when users click outside the dropdown area or navigate to another page.

- Widget Filter Functionality Missing

Filter funnel icons appear on several widgets; however, they do not display any filter values or selectable options when clicked.

- Static Footer Timestamp

The footer message “Data last updated – 2 mins ago” remains static and does not dynamically update based on actual data refresh timing.

- No Module Company Page

Couldn’t find or access any module company page from the current module dashboard

TEST REPORT (Blockers & Improvements)

1. Authentication Delay (Blocker)

Issue: The login process experiences a significant delay. Initial authentication takes approximately one minute before the user is granted access to the system..

Reason: Inefficient authentication handling or backend latency.

Impact: Poor first user experience; delays system access.

Recommendation: Optimize authentication API response time, implement caching/session reuse, and reduce server processing delay.

2. Navigation Hang (Blocker)

- Issue: Navigation between pages, particularly when switching from Home to Dashboard, frequently experiences loading delays exceeding two minutes. In some cases, the interface becomes unresponsive and requires a browser restart.

- Reason: Possible frontend routing issue or backend data fetch blocking UI.

- Impact: Application becomes unusable; requires browser restart.

- Recommendation: Fix routing logic, implement loading states, and optimize API response handling.

3. Search Functionality Broken (Blocker)

- Issue: Search returns no results.

- Reason: API not triggered or backend search logic missing.

- Impact: Users cannot find data.

- Recommendation: Integrate search API properly and ensure dynamic result rendering.

4. Filter Functionality Not Working (Blocker)

- Issue: Filter funnel shows non-functional values.

- Reason: UI not connected with filtering logic.

- Impact: Data analysis becomes impossible.

- Recommendation: Implement proper filter logic and backend query mapping.

- Scenario Builder Non-Functional (Blocker)   Currently Team Working on it

- Issue: Base, Bull, Bear, Custom buttons do not work.

- Reason: Missing logic or event handling.

- Impact: Scenario modeling unavailable.

- Recommendation: Implement button actions and connect with modeling engine.

6. Customize Button Not Working (Blocker)

- Issue: The “Customize” buttons across the dashboard and modules are currently non-functional. These controls are expected to allow users to adjust visual settings such as color configurations.

- Reason: Missing modal/panel trigger.

- Impact: No user personalization possible.

- Recommendation: Implement customization UI and state management.

7. Widget Options Menu Not Working (Blocker)

- Issue: The three-dot options menu (vertical ellipsis) on widgets in the first row does not respond to user interaction.

- Reason: Missing UI interaction logic.

- Impact: Widget controls unavailable.

- Recommendation: Enable dropdown menu with proper actions.

8. Notification Bell Not Working (Blocker)

- Issue: The notification bell icon is currently visible but does not trigger any functionality or display notifications.

- Reason: Notification panel not implemented.

- Impact: Users miss alerts and updates.

- Recommendation: Implement notification system and UI dropdown.

9. Localization Issue (High)

- Issue: Widget labels such as Portfolio Allocation and Geographic Distribution revert to Korean characters when switching chart views (Donut or Half view), indicating a localization or encoding problem.

- Reason: Language fallback or incorrect localization config.

- Impact: Poor usability for non-Korean users.

- Recommendation: Fix localization mapping and enforce language consistency. .

10. Incorrect Greeting Message (Medium)

- Issue: The system’s greeting message does not align with the current time. For example, “Good Afternoon” was displayed at 12:50 AM, indicating incorrect time synchronization logic.

- Reason: Timezone sync issue.

- Impact: Reduces trust in system accuracy.

- Recommendation: Sync greeting logic with user timezone.

11. Missing User Name in Greeting (Medium)

Issue: The greeting line does not correctly retrieve or display the logged-in user’s name, suggesting a user data binding issue.

- Reason: Incorrect user data mapping.

- Impact: Lack of personalization.

- Recommendation: Fetch and display user name from session data.

12. Dropdown Not Auto-Collapsing (Low)

- Issue: Profile dropdown stays open.

- Reason: Missing outside-click handler.

- Impact: Poor user experience.

- Recommendation: Implement auto-close behavior.

13. Static “Data Last Updated” (Low)

- Issue: Always shows “2 mins ago”.

- Reason: Hardcoded value.

- Impact: Misleading data freshness.

- Recommendation: Implement dynamic timestamp update.

14. Incorrect Footer Email (Low)

- Issue: No automatic session timeout or inactivity logout was observed even after 30 minutes of inactivity, which may pose potential security concerns.

- Reason: Session data mismatch.

- Impact: Incorrect user information.

- Recommendation: Bind footer to authenticated user data.

15. No Session Timeout (Info / Security)

- Issue: No automatic session timeout or inactivity logout was observed even after 30 minutes of inactivity, which may pose potential security concerns.

- Reason: Timeout policy missing.

- Impact: Security risk.

- Recommendation: Implement session expiration and re-authentication.

16. Duplicate Home Buttons (UX Issue)

- Issue: Two “Home” buttons with different behavior.

- Reason: Poor navigation design.

- Impact: User confusion.

- Recommendation:

  - Hide one button on dashboard

  - Rename to “Back to Dashboard”

  - Show contextually

17. Performance Issues – Dashboard Load

- Issue: Dashboard fails performance benchmarks.

- Reason: Heavy data load or unoptimized APIs.

- Impact: Slow user experience.

- Recommendation: Optimize API calls and lazy load components.

18. Performance Issue – Authentication Load

- Issue: Login exceeds acceptable load time.

- Reason: Backend inefficiency.

- Impact: User frustration.

- Recommendation: Reduce API latency and optimize auth flow.

19. Partial Mobile/Responsive Testing Gaps

- Issue: Some mobile scenarios not tested.

- Reason: Incomplete test coverage.

- Impact: Unknown issues on mobile devices.

- Recommendation: Perform full responsive testing.

20. UI/UX Consistency Issues (General)

- Issue: Multiple minor UI inconsistencies.

- Reason: Lack of design standardization.

- Impact: Reduced product quality perception.

- Recommendation: Apply consistent design system across modules.

All core functionalities are currently broken, especially authentication, navigation, and module access.